Work Package 2.2.1

# Participant CFw Briefing

Vehicle Interaction Control Improvement Project

| WBS Parent | 2. VI Control Effectiveness (Phase 2) |
| --- | --- |
| WBS Reference | 2.2 VICE Baseline Validation Workshop |
| Work Package | 2.2.1 Participant CFw Briefing |
| Package Owner | Validation Workshop Facilitator |
| Owner Organisation | Your Company |
| Participants | Validation workshop participants made up of selected operations personnel, site and divisional HSE personnel, supported by experienced workshop facilitators for validation workshop. |
| Capability Required | Facilitators with CFw validation workshop experience. Cross sectional team with extensive site operations knowledge and experience. Oversight by project manager, project team and senior operations personnel. |
| Description | Introduce workshop participants to the Control Framework Approach that they will apply to compare work as done with work as documented following this this iterative process: - Review the Required Operating State and confirm that it is relevant to safe and productive mobile equipment operations for this site - Review each Credible Failure Mode and confirm that the operational scenarios apply, and it can compromise the Required Operating State being reviewed - Then review each related Business Input to confirm that it can prevent or mitigate the Credible Failure Mode from compromising the Required Operating State. - Based on operational practice review and update ‘work as documented’ details on how the Business Input is: - Specified - Implemented and - Monitored |
| Completion State | VICE Baseline Validation Workshop Participants are ready to review, update and validate the prepared Control Management Sheets. |

Process

| ACTIVITY | NOTES: |
| --- | --- |
| Brief Senior Leaders on their role for project phases 1 and 2 and supporting the Validation Workshop covering: - The ‘Company’ Vehicle Interaction Control Improvement Strategy - Details of the Site Vehicle Interaction Control Improvement Plan - An overview of the VI Control Improvement approach as a four phase Business Improvement Process that can linked to a broader company digital transformation strategy - Phase 1 VI Control mapping process and commitment - The timing and structure of the Phase 2 Validation Workshop and their involvement. Suggestion: Brief senior managers using resources at the end pf this document - Invitation Template for Phase 1 Site VICE Baseline allocated roles, and - Invitation Template for Phase 2 Validation Workshop participants | Project Manager Invitation templates are included in this document. |
| Welcome participants - Ask them to sign in - Point out tea and coffee areas. Commence the workshop Welcome: - Participant welcome by facilitator. Opening: - Workshop opening by senior manager (use invitation as a useful reference covering workshop intent) - Introduction of facilitators (capture their years in the industry). | Facilitator Hang the starting set of A0 Control Sheets before the workshop begins. Prepare your own facilitator Run Sheet and keep at hand. |

| Workshop Overview: - Provide an overview of ‘Company’ Vehicle Interaction Control Improvement project. - The intent of the workshop i.e. validation of the VI Control Effectiveness Baseline CFw before considering enhancements that may include technology controls. - Refer to the EMESRT Nine Layer Model of Control Effectiveness (see posters from references) - Provide an overview of the VI Control Baseline preparation work e.g. we reviewed 200+ documents and spoke to 20 people, it took us 4 weeks etc. - Say today’s session is about you ‘marking this homework.’ Participant Introductions: - Ask each workshop participant to introduce themselves, model how you want it done covering: - Their name - Where they work and what they do - Years in the industry (total these for all participants) - Why effective control of vehicle interaction is important to them - Capture key points from each introduction. Total up the participant years and say you are prepared to let them “mark your homework”. |  | We suggest that you avoid using projectors during the workshop. |
| --- | --- | --- |
| Introduction to the Control Framework (CFw) Approach - Explain the hierarchical structure of a CFw: - Required Operating States - Credible Failure Modes - Business inputs - Working from the butcher’s paper use a simple example e.g. ROS 06 – Physical barriers provide segregation (access control) that only has five (5) related failure modes to explain the concept | Flip chart explaining CFw structure – consider drawing it in real time. A0 print-outs of ROS 06 – Physical Barriers (access control). |
| Large group review of a control sheet: - Ask the large group to stand up and work together to review one of the simpler control sheets e.g. - ROS 05 - Operators park vehicles in positions that avoid unwanted interactions - ROS 09 - Loads are appropriate for vehicle type and site conditions, items are secured during travel. - ROS 10 - Access Control - Vehicle operators limit movements / activities to designated areas. - Confirm that they understand the intent of the chosen ROS - First work down the Control Management Sheet and check that the Credible Failure modes are relevant, and if any are missing. - Work through the business inputs: - Ask if that is how things work around here? - Make edits with red pens. - Beyond the edits, capture opportunities for improvement. - Use post-it notes for further details. Confirm that participants understand the process. | Use post-it notes to capture opportunities for improvement. Encourage red marker pen mark-ups. |
| Preparing to move to Session 2: Decide on make-up of small groups based on information provided during introductions and advice from site management. - Ensure groups have a mix of skills and are balanced. - Ensure that each participant knows what small group they will be working in. End session 1 and go to a break. | Ask participants to return at a set time. |

Figure 1: Vehicle Interaction Control Framework

References

- EMESRT VICI Facilitators Guide

- Control Management Sheets for the Site

Notes

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

Future recommendations and feedback

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................