Work Package 3.6

Operational Deployment Schedule

Vehicle Interaction Control Improvement Project

|  |  |
| --- | --- |
| WBS Parent | 3. VI Control Enhancement (Phase 3) |
| Work Packages | 3.6 Operational Deployment Schedule3.6.1 Deployment Plan 3.6.2 Maintain and Leverage Plan |
| Package Owner | Project Manager |
| Owner Organisation | Your Company |
| Participants | Project manager, project team, experienced operations personnel, site and divisional HSE personnel. |
| Capability Required | Oversight by project manager, project team and senior operations personnel. Facilitation skills and experience for implementation leaders supported by a cross-section of experienced personnel including some who have been involved in the development and pilot of the relevant Use Case. |
| Description | Preparing a schedule and then implementing process upgrades and new processes, including technology, is assumed to be a core management competency for the sites and companies who adapt and apply the Vehicle Interaction Control Improvement Project Guide resources. When implementing vehicle interaction control improvement projects consider:* Following deployment what roles will be accountable and responsible for control effectiveness, involve these roles in operational deployment before project handover.
* Demands on operations during deployment e.g. releasing personnel for training, making mobile equipment available for technology installations.
* Logistics and infrastructure upgrade timing, these may be determined by availability of technology and key personnel.
* Stakeholder management covering how feedback will be captured during deployment and after handover.
* Impacts on existing site process and approaches e.g. supervisor workloads, health support for fatigue, availability of technicians for maintenance and repairs, capacity of digital infrastructure, reporting capability etc.
* The direct performance metrics for the new or enhanced control including how they can be leveraged.
* Practical management of performance requirements e.g. how are technology failures managed.
* How to leverage new performance metrics indirectly to improve understanding of the effectiveness of existing vehicle interaction controls.
 |
| Completion State | **Successful deployment and operational integration of new processes and technology.****Handover to nominated accountable and responsible roles.** **Data streams for future leverage**  |
|  |

**References**

* The Operational Integration Plan deployment and operational integration plan for new or enhanced vehicle interaction control from 3.5 Operational Integration Plan covering:
	+ 3.5.1 Logistics and Infrastructure Plan
	+ 3.5.2 Training and Awareness Plan
	+ 3.5.3 Workforce Feedback Process

**Notes**

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

**Future recommendations and feedback**

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................