

Work Package PM.2.2

WBS and Schedule

|  |
| --- |
| **Vehicle Interaction Control Improvement Project** |
| **WBS Parent** | PM. Project Management |
| **WBS Reference** | PM.2 Planning |
| **Work Package** | PM.2.2 WBS and Schedule |
| **Package Owner** | Project Manager |
| **Owner Organisation** | Your Company |
| **Participants** | Project Manager, Project Team |
| **Capability Required** | Project management experience with operational knowledge. |
| **Description** | The Work Breakdown Structure (WBS) provides a visual breakdown of the total project scope. The components that make up the WBS are the outcomes required for a successful project presented as manageable parts that a Project Team and stakeholders can understand.A WBS describes the project scope (the ‘what’) necessary for systematic and integrated VI Control Improvement (EMESRT Levels 1-9) at an operating site.**Note:** while project scope and budget will be reviewed and updated over the life of the project, working systematically through each WBS phase to develop a project schedule is highly recommended.A project schedule based on the WBS that is updated and reviewed over the project life ensures timely completion of the project. Project schedule management is assumed to be an existing company competency covering:* Creating, maintaining, and following agreed schedules
* Identifying and managing constraints
* Reporting
* Forecasting
* Other project management skills
 |
| **Completion State** | **WBS reviewed and adapted****Schedule prepared for Phases 1 and 2** |

|  |
| --- |
| **References*** [EMESRT VICI Project Guide](https://emesrt.org/wp-content/uploads/EMESRT-VICI-Project-Guide-2023.pdf)
* Site and Company project management processes
 |
| **Notes**...................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................... |
| ........................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................**Future recommendations and feedback** |

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................

..............................................................................................................................................................